## Slide 1: Mutual Go-forward Plan
Sales team resource

## Slide 2: Mutual go-forward plan
SEP 22 GO LIVE!
JUN 30 Finalize requirements
Leadership demo
Lock desk demo
LO demo
Features and requirements review
JUN 30
JUL 20
AUG 1
AUG 27
SEP 24
Ensuring success on your strategic initiative
JUL 20 Executive alignment and business impact review
Business value exercise completed
Business impact and summary review
Executive meeting
AUG 1 Vendor management and commercials
Vendor management package completed
Polly VM approval
Review Polly order form and license agreement
Clean copy on executable documents
AUG 27 Implementation kick off
Begin implementation
Business process alignment meeting
System configuration
Integration with POS/LOS
Initial sign off
SEP 24 Testing, training, an support
Comprehensive testing
User testing completed
Meet Polly customer support rep
Final sign off
JUN 17 TODAY

## Slide 3: Mutual go-forward plan
DATE GO LIVE!
DATE Step 1
Placeholder bullet
Placeholder bullet
Placeholder bullet
Placeholder bullet
DATE
DATE
DATE
DATE
DATE
Ensuring success on your strategic initiative
DATE Step 2
Placeholder bullet
Placeholder bullet
Placeholder bullet
Placeholder bullet
DATE Step 3
Placeholder bullet
Placeholder bullet
Placeholder bullet
Placeholder bullet
DATE Step 4
Placeholder bullet
Placeholder bullet
Placeholder bullet
Placeholder bullet
DATE Step 5
Placeholder bullet
Placeholder bullet
Placeholder bullet
Placeholder bullet
DATE TODAY

## Slide 4: Mutual go-forward plan
DATE GO LIVE!
DATE Step 1
Placeholder bullet
Placeholder bullet
Placeholder bullet
Placeholder bullet
DATE
DATE
DATE
DATE
DATE
Ensuring success on your strategic initiative
DATE Step 2
Placeholder bullet
Placeholder bullet
Placeholder bullet
Placeholder bullet
DATE Step 3
Placeholder bullet
Placeholder bullet
Placeholder bullet
Placeholder bullet
DATE Step 4
Placeholder bullet
Placeholder bullet
Placeholder bullet
Placeholder bullet
DATE Step 5
Placeholder bullet
Placeholder bullet
Placeholder bullet
Placeholder bullet
DATE TODAY
DATE Step 1
Placeholder bullet
Placeholder bullet
Placeholder bullet
Placeholder bullet
DATE